# Sentinel — AI-Powered Code Review & Security Platform

System design and implementation blueprint · v1.0 · 19 October 2026

Audience: Antigravity (implementation agent) and any AI assistant that reviews the build. Normative words MUST / SHOULD / MAY are used deliberately. Items tagged [ASSUMPTION] must be verified before relying on them (pricing, free-tier limits, CLI flags and licenses change). Priorities: P0 = required for MVP, P1 = if time permits, P2 = deferred.

## 1. Executive summary

Sentinel reviews pull-request changes for bugs and security vulnerabilities. A deterministic layer (Semgrep + Gitleaks) produces findings; an LLM acts as a constrained, untrusted second reviewer whose every claim is machine-checked against the real code before it is shown; all output is normalized into one evidence-backed finding schema, tracked across scans by stable fingerprints, and presented in a dashboard and (via a GitHub App) as a PR summary comment.

Core decisions (all resolved, no open alternatives):

- Modular monolith: one Python codebase, one Docker image, two process types (api, worker). No microservices.

- No Redis: the job queue is a PostgreSQL table claimed with FOR UPDATE SKIP LOCKED. One fewer service, transactional enqueue.

- GitHub App (not OAuth App, not PATs) for repository access and webhooks; "Sign in with GitHub" for user identity; server-side sessions in HttpOnly cookies.

- Never execute submitted code. Source is only written to a temp directory and read by scanners. Repositories are never cloned; only changed files are fetched through the GitHub API.

- LLM is a component with no tools, no credentials, no network authority. Its output is schema-validated and grounded against actual file content; it can never create a confirmed finding.

- Differentiator: evidence-grounded findings + diff-scoped signal with lifecycle tracking + a reproducible evaluation harness with honestly reported precision/recall (Section 2.5).

- MVP languages: Python, JavaScript, TypeScript (incl. JSX/TSX).

- Honest positioning: a deployed portfolio MVP, not a tool to base real security decisions on (Section 19).

## 2. Product critique and scope decisions

### 2.1 What real problem does Sentinel solve?

Security issues are cheapest to fix at review time, but reviewers are busy and scanners are noisy. Teams without a dedicated AppSec engineer typically either run no scanner or run one that floods pull requests with findings nobody triages. The real, narrow problem: "On this pull request, which new issues are worth a human's attention, and why should I believe them?"

What Sentinel must not claim: that it finds all vulnerabilities, that AI findings are verified, or that it replaces a security review.

### 2.2 Intended users and first use case

- Primary: developers on small teams (2–10 people) with GitHub repositories and no AppSec tooling.

- Secondary: a tech lead who wants a per-repository view of open, accepted and dismissed findings.

- Most valuable initial use case: open a PR in a Python/JS/TS repository → within a few minutes receive a short list of evidence-backed findings on the lines you changed, plus a PR comment summary.

### 2.3 What existing tools already do

| Tool category | What it already does well | Implication for Sentinel |
| --- | --- | --- |
| GitHub CodeQL / code scanning | Deep semantic (dataflow) analysis, native PR annotations, free for public repos | Do not try to match dataflow depth. Do not reimplement taint analysis. |
| Semgrep (OSS engine + rule registry) | Fast pattern/AST rules, easy custom rules, JSON output | Use it as the main deterministic engine (delegate). |
| Secret scanners (Gitleaks, GitHub secret scanning) | Mature regex+entropy secret detection | Use Gitleaks (delegate). |
| AI review products and Copilot-style review | Conversational, broad comments on PRs | Do not compete on breadth or chat. Compete on verifiability. |
| Dependency scanners (Dependabot, OSV tools) | Known-vulnerable dependency detection | Out of scope for MVP (P2). |

### 2.4 Delegate versus build

- Delegate: pattern/AST vulnerability detection (Semgrep), secret detection (Gitleaks), diff retrieval and auth (GitHub), identity (GitHub OAuth).

- Build (the actual product): the diff-scoped pipeline, the canonical finding schema and normalization, cross-source deduplication, AI grounding/validation, fingerprint-based lifecycle tracking, the review workflow, and the evaluation harness.

### 2.5 Credible differentiator

Sentinel is not unique for combining AI with static analysis. The defensible focus is trustworthy, measurable triage:

- Grounded evidence. Every AI claim must cite a quoted code span that the backend re-locates in the real file. Claims that cannot be grounded are discarded and counted in metrics. Findings carry an explicit verification_status (Section 10), and AI-only findings can never be labeled confirmed.

- Diff-scoped signal with lifecycle. Findings are tagged in_diff (touches lines changed by the PR) versus pre_existing. Dismissal/false-positive decisions persist across later scans through stable fingerprints, so the same noise does not return on every push.

- Built-in evaluation. A labeled corpus of vulnerable and safe samples plus a CLI that reports precision, recall, localization accuracy and AI-response validity per configuration (scanner-only versus scanner+AI). The repository README reports whatever the numbers actually are.

### 2.6 Scope cuts

| Proposed feature | Decision | Reason |
| --- | --- | --- |
| Whole-repository scans | Defer (P2) | Needs cloning, larger limits, long jobs. PR-diff scope is the product thesis. |
| Cloning repos / running build or test scripts | Remove | Arbitrary code execution risk. Never do it. |
| Own dataflow/taint engine | Remove | Reinvents CodeQL/Semgrep; unrealistic in 21 days. |
| Auto-fix / auto-commit patches | Defer (P2) | Write access to repos raises risk; remediation text only. |
| Multi-language beyond Py/JS/TS | Defer (P2) | Each language needs rules, eval samples, tests. |
| Teams, orgs, RBAC, billing | Defer (P2) | MVP is single-owner projects. |
| Inline PR review comments | P1 | Summary comment is P0; inline adds line-mapping edge cases. |
| Dependency vulnerability scanning | Defer (P2) | Different problem (SCA). |
| Redis/Celery, Kubernetes, microservices | Remove | Unjustified for the load. |
| Decorative charts | Remove | Only metrics computable from stored data are shown (Section 14). |
| Manual scan of raw diffs | P1 | Partial files break parsers. P0 manual mode is full source files (see Workflow A). |

## 3. Personas, use cases and requirements

### 3.1 Personas

- Maya, product developer (primary). Opens PRs daily, wants fast, believable feedback; hates noisy tools. Success: fixes or dismisses findings in under a minute each.

- Ravi, tech lead (secondary). Wants to see open vs resolved findings per repository, dismiss false positives with a reason, and trust that dismissals stick.

- Evaluator (demo audience). Wants to try the product in two minutes without installing anything: paste files into the manual analysis screen, see results.

### 3.2 Functional requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | Sign in with GitHub; session management; sign out | P0 |
| FR-2 | Manual analysis of up to N pasted/uploaded source files | P0 |
| FR-3 | Deterministic scan (Semgrep + Gitleaks) with normalized findings | P0 |
| FR-4 | Scan status tracking: queued, running, terminal states, per-component status | P0 |
| FR-5 | Findings list/detail with evidence, severity, confidence, remediation | P0 |
| FR-6 | Finding status workflow (open, fixed, accepted, dismissed, false_positive) with history | P0 |
| FR-7 | Install GitHub App, register repositories, receive PR webhooks | P0 |
| FR-8 | PR scan: fetch changed files, scan, store, in_diff tagging | P0 |
| FR-9 | AI review with schema validation and grounding | P0 |
| FR-10 | PR summary comment (upsert, not spam) | P0 (late) |
| FR-11 | Scan history per project; project summary metrics | P0 |
| FR-12 | Failure recovery: partial/failed scans distinguishable from clean scans | P0 |
| FR-13 | Inline PR review comments | P1 |
| FR-14 | Manual diff-mode submission | P1 |
| FR-15 | Evaluation harness CLI + results page in README | P0 (core to differentiator) |
| FR-16 | Data deletion (project and account) | P1 |

### 3.3 Non-functional requirements

- Security: Section 12 controls are mandatory minimums.

- Performance (targets, not measured results): scan of a typical PR (≤ 10 changed files) reaches a terminal state within a few minutes including AI; deterministic-only scans faster. Measure and report actuals.

- Reliability: no scan ever stays running forever; no silent data loss; clean vs failed always distinguishable.

- Maintainability: typed code, ports/adapters at external boundaries, tests per milestone.

- Cost: infrastructure near zero; LLM spend bounded by hard quotas.

## 4. Recommended technology stack

| Layer | Final choice | Rationale | Rejected alternative |
| --- | --- | --- | --- |
| Frontend | React 18 + TypeScript + Vite + Tailwind CSS + shadcn/ui (Radix primitives) + TanStack Query + React Router | shadcn/ui gives accessible, restyleable components that avoid a generic look; TanStack Query handles polling and caching of scan status | Next.js (SSR unnecessary, extra moving parts); heavy component kits that impose a look |
| Backend | Python 3.12, FastAPI, Pydantic v2, SQLAlchemy 2.0 (sync engine, psycopg 3), Alembic | Pydantic doubles as the AI output validator; sync SQLAlchemy keeps worker and API code identical and simple | Async SQLAlchemy (added complexity for no MVP benefit); Django (heavier) |
| Database | PostgreSQL 16; JSONB for raw scanner output and component statuses | Relational integrity for tenants/findings; JSONB where shapes vary | SQLite (concurrency and hosting limits); MongoDB |
| Queue/worker | Postgres-backed jobs table, worker process polls every 1–2 s, claims with FOR UPDATE SKIP LOCKED, heartbeat + lease expiry | Transactional enqueue (scan row and job row commit together), zero extra infrastructure, ample for MVP volume | Redis + Celery/RQ (extra service, failure mode and cost). Keep a JobQueue interface so migration is possible later |
| Static analysis | Semgrep Community Edition (CLI, JSON output) with a curated, vendored ruleset; Gitleaks for secrets | Maintained, fast, run as subprocess with limits. Pin versions in the Docker image | CodeQL (heavy build/DB requirements, licensing constraints for private code); writing own analyzers |
| Optional scanner | Bandit for Python (P1) | Adds Python-specific coverage; same adapter interface | n/a |
| AI | Provider-agnostic LLMClient port. Default: Anthropic API with forced tool-use / JSON-schema output on a small, inexpensive model; second adapter for a free-tier provider (e.g. Gemini) for zero-cost development [ASSUMPTION: free-tier terms and model IDs must be verified]. Model IDs live in environment config, never hard-coded | Avoid lock-in; structured outputs reduce malformed JSON; small model keeps cost bounded | Self-hosted models (ops burden) |
| GitHub integration | GitHub App with minimal permissions | Short-lived installation tokens (about one hour), per-repository selection, native webhooks, fine-grained permissions, acts as its own identity for comments | OAuth App (broad user-token scopes, no per-repo selection); PATs (long-lived secrets, poor UX) |
| Authentication | Sign in with GitHub (the GitHub App's user authorization flow); opaque random session ID stored hashed in DB; HttpOnly + Secure + SameSite=Lax cookie | No password storage; users already have GitHub accounts | Email/password (more attack surface); third-party auth SaaS (extra dependency) |
| Frontend hosting | Vercel (or Cloudflare Pages) with /api/* rewritten to the backend so the browser is same-origin | Same-origin makes cookies first-party and removes CORS and cross-site cookie problems | Cross-origin SPA+API with CORS cookies (fragile) |
| Backend hosting | Fly.io: one image, two process groups (api, worker) [ASSUMPTION: needs a payment method; verify current pricing and free allowances] | Real containers, background worker support, no sleeping | Render free tier (web services sleep, so webhook deliveries may time out; free workers not offered [ASSUMPTION]) |
| Database hosting | Neon or Supabase free Postgres [ASSUMPTION: verify storage cap, compute auto-suspend cold starts, backup/PITR retention] | Zero cost, managed | Self-managed Postgres in the same VM (backup burden) |
| Errors/logs | Sentry free tier + structured JSON logs to stdout | Practical, low setup | Full ELK/Prometheus/Grafana (overkill) |
| CI/CD | GitHub Actions | Native to the repository | n/a |
| Tooling | uv (Python deps), ruff + mypy + pytest; pnpm, ESLint, Prettier, Vitest, Playwright | Fast, widely used, reproducible | n/a |

Cost expectation: infrastructure roughly USD 0–10/month plus LLM usage, which is capped by quotas (Section 11). Free-tier limitations that can bite during development: database auto-suspend causes the first request to be slow; free LLM tiers have low rate limits and may use submitted data for improvement (check terms before sending any private code); GitHub API rate limits apply per installation.

## 5. High-level architecture

### 5.1 Architectural style

A modular monolith with ports and adapters. Domain logic (normalization, dedup, validation, state machines) is pure Python with no I/O. External systems sit behind interfaces: Scanner, LLMClient, GitHubClient, JobQueue. This keeps tests fast and makes the system reviewable by an AI agent.

### 5.2 Components and responsibilities

| Component | Responsibility | Boundary / does NOT do |
| --- | --- | --- |
| React SPA | Rendering, filtering, optimistic UI for finding status, polling scan status | Holds no secrets; never renders source as HTML |
| FastAPI API | AuthN/AuthZ, validation, CRUD, enqueue scans, webhook receipt | Never runs scanners or calls the LLM inline |
| Auth module | GitHub OAuth callback, session create/revoke, CSRF/Origin checks | Does not store GitHub user tokens beyond the login exchange |
| Repository integration | Installation linking, repository registration, access verification | Stores no GitHub tokens |
| Webhook receiver | HMAC verification on raw body, event filtering, idempotent insert, enqueue | Does no heavy work; returns fast |
| Job queue + worker | Claims jobs, runs the pipeline, heartbeats, retries, marks terminal states | Only process that touches scanners, LLM and GitHub-write |
| Source fetcher | Obtains changed file contents (API/blobs or manual payload), applies limits, sanitizes paths into a temp dir | Never clones, never executes |
| Scanner adapters | Run Semgrep/Gitleaks as constrained subprocesses; parse output to canonical findings | No network use intended; secrets redacted at parse time |
| AI review service | Builds bounded prompts, calls LLMClient, validates and grounds output | Model has no tools or credentials; cannot suppress deterministic findings |
| Normalizer + dedup | Maps to canonical schema, fingerprints, merges overlaps, severity policy | Pure functions, fully unit-tested |
| GitHub reporter | Upserts one PR summary comment (P0), inline comments (P1) | Writes only to PRs of registered repositories; idempotent |
| PostgreSQL | System of record, queue, idempotency keys | Row-level ownership enforced in the application layer (see Section 12) |
| Observability | JSON logs with correlation IDs, Sentry, health endpoints | Never logs source or secrets |
| External services | GitHub, LLM provider, Sentry | All outbound calls go through allow-listed clients (SSRF control) |

### 5.3 Data flow in one paragraph

User actions or GitHub webhooks create a scan row and a jobs row in a single transaction. A worker claims the job, fetches the changed files, writes them to an isolated temp directory under sanitized names, runs Semgrep and Gitleaks, parses results into canonical findings, optionally calls the LLM per bounded context window, validates and grounds AI output, merges and deduplicates, upserts persistent findings by fingerprint, writes per-scan scan_findings occurrences, computes final scan status and completeness from per-component results, deletes the temp directory, and (for PRs) upserts the summary comment. The UI polls scan status and reads findings through the API.

### 5.4 Trust boundaries

- Internet → API (all input untrusted; authenticated sessions).

- GitHub → webhook endpoint (authenticity only via HMAC signature).

- Worker → scanner subprocess (scanner processes parse hostile files).

- Worker → LLM provider (data leaves the system; model output is untrusted).

- Worker → GitHub (write operations; least-privilege App permissions).

- Browser rendering of stored content (stored XSS boundary).

## 6. Architecture diagrams

### 6.1 High-level architecture

flowchart LR
  subgraph Client
    UI["React SPA"]
  end
  GH["GitHub"]
  LLM["LLM provider API"]
  SEN["Sentry"]
  subgraph Backend["Sentinel backend - one codebase"]
    API["FastAPI API process"]
    WH["Webhook receiver"]
    subgraph Worker["Worker process"]
      Q["Job claimer"]
      FETCH["Source fetcher"]
      SEM["Semgrep adapter"]
      GL["Gitleaks adapter"]
      AI["AI review service"]
      NORM["Normalizer and dedup"]
      REP["GitHub reporter"]
    end
  end
  DB[("PostgreSQL")]
  UI -->|"HTTPS /api same-origin"| API
  GH -->|"signed webhooks"| WH
  API --> DB
  WH --> DB
  Q -->|"claim jobs SKIP LOCKED"| DB
  Q --> FETCH
  FETCH -->|"installation token, changed files"| GH
  FETCH --> SEM
  FETCH --> GL
  SEM --> NORM
  GL --> NORM
  FETCH --> AI
  AI -->|"bounded prompts"| LLM
  AI --> NORM
  NORM -->|"findings, scan status"| DB
  NORM --> REP
  REP -->|"upsert PR summary comment"| GH
  API -.->|"errors"| SEN
  Worker -.->|"errors"| SEN

### 6.2 Pull-request analysis sequence

sequenceDiagram
  autonumber
  participant Dev as Developer
  participant GH as GitHub
  participant API as Sentinel API
  participant DB as PostgreSQL
  participant W as Worker
  participant LLM as LLM provider
  Dev->>GH: Open or update pull request
  GH->>API: POST /api/v1/webhooks/github (signed)
  API->>API: Verify HMAC-SHA256 over raw body
  API->>DB: Insert webhook_event (delivery id unique)
  alt duplicate delivery or ignored event
    API-->>GH: 200 acknowledged, no new scan
  else new relevant event
    API->>DB: Upsert scan (project, pr, head_sha) and enqueue job in one transaction
    API-->>GH: 202 accepted
  end
  W->>DB: Claim job (FOR UPDATE SKIP LOCKED, lease)
  W->>GH: Get installation token, list PR files, fetch file contents at head SHA
  W->>W: Validate limits, sanitize paths, write temp dir
  W->>W: Run Semgrep and Gitleaks with timeouts
  W->>LLM: Bounded, delimited prompts for selected files
  LLM-->>W: Structured JSON response
  W->>W: Validate schema, ground claims, normalize, deduplicate
  W->>DB: Upsert findings, write scan_findings, set final scan status
  W->>GH: Upsert PR summary comment
  W->>W: Delete temp dir
  Dev->>API: Open dashboard and review findings

### 6.3 Deployment architecture

flowchart TB
  subgraph Dev["Developer machine"]
    AGY["Antigravity and local Docker Compose"]
  end
  subgraph CI["GitHub Actions"]
    LINT["Lint, type-check, tests, build"]
    SCAN["Dependency and secret scanning"]
  end
  subgraph Edge["Frontend host"]
    VERCEL["Static SPA plus /api rewrite"]
  end
  subgraph Compute["Backend host - one Docker image"]
    APIP["api process group"]
    WORKP["worker process group"]
  end
  PG[("Managed PostgreSQL")]
  GHA["GitHub App webhooks and API"]
  LLMP["LLM provider"]
  SENT["Sentry"]
  AGY -->|"git push, PR"| CI
  CI -->|"deploy on main"| VERCEL
  CI -->|"deploy on main"| Compute
  VERCEL -->|"proxied /api"| APIP
  GHA -->|"webhooks"| APIP
  APIP --> PG
  WORKP --> PG
  WORKP --> GHA
  WORKP --> LLMP
  APIP -.-> SENT
  WORKP -.-> SENT

## 7. End-to-end workflow specifications

### Workflow A: Manual code analysis (P0)

Scope decision: P0 manual mode accepts full source files (paste or upload). Raw diff submission is P1, because a diff fragment is not a parseable file; the P1 design reconstructs the new-side hunks into a line-aligned partial file and reports parse failures as partial.

- Auth: session required. Target project is a kind=manual project (auto-created as "Manual scans" on first use).

- Request validation (synchronous, in the API):

  - Body: files: [{path, content}], 1–20 files, each ≤ 200 KB, total ≤ 1 MB. The ASGI layer rejects bodies above 1.2 MB before parsing (413).

  - Path rules: NFC-normalized, forward slashes only, relative, no .. segments, no leading /, no NUL or control characters, ≤ 255 chars, ≤ 10 segments, unique after case-folding.

  - Content rules: valid UTF-8, no NUL bytes. A file with any line over 5,000 characters is skipped as minified_or_generated.

  - Extension allowlist. Semgrep: .py .js .jsx .ts .tsx .mjs .cjs. Secret scanning only: .env .json .yaml .yml .toml .ini .cfg .properties .sh .txt. Everything else is recorded as skipped (unsupported_extension) in scans.files_summary and shown to the user; it is never silently dropped.

- Persist in one transaction: scans row (status=queued, trigger=manual, files_summary), jobs row whose payload holds the file contents. Source at rest is therefore temporary: payload is nulled at any terminal state and a sweeper nulls payloads older than 1 hour.

- Response: 202 {id, status:"queued", status_url}. The UI opens the scan-in-progress screen and polls GET /scans/{id} every 2 s (backing off to 5 s), stopping at a terminal status.

- Worker: claim job → running → write files to a temp dir under generated names (f0001.py; the user-supplied path is only a label) → Gitleaks → Semgrep → AI review (if enabled and under quota) → normalize/dedupe → one final transaction persists findings and sets the terminal status → delete temp dir and payload.

- Final response: terminal status, counts by severity, per-component status, skipped files. "No findings" is shown only for succeeded.

### Workflow B: GitHub pull-request analysis (P0)

B1. Installation and registration

- User clicks Connect GitHub; API returns the App installation URL with a signed, session-bound state (10-minute expiry).

- The GitHub App is configured to request user authorization during installation, so the setup callback carries both installation_id and an OAuth code.

- Callback verifies state, exchanges code, calls GET /user/installations with the user token and checks that installation_id is in the list (prevents linking someone else's installation), then discards the user token and upserts github_installations.

- The user lists accessible repositories (live call with an installation token) and registers selected ones as projects. Only registered repositories are ever scanned.

B2. Webhook handling (POST /api/v1/webhooks/github)

- Read the raw body (cap 2 MB) and verify X-Hub-Signature-256 with HMAC-SHA256 and a constant-time compare. Invalid or missing signature → 401, nothing stored.

- Parse JSON. Route by X-GitHub-Event: pull_request (acts on opened, synchronize, reopened, ready_for_review; closed cancels active scans), installation (deleted/suspend deactivate), installation_repositories (removed disables projects), ping (200). Everything else: 200 ignored.

- Idempotency: insert webhook_events with delivery_id UNIQUE (ON CONFLICT DO NOTHING); a conflict means a redelivery, return 200 duplicate. Second layer: scans UNIQUE (project_id, trigger_key) where trigger_key = pr:{number}:{head_sha}, so even a different delivery for the same commit cannot create a second scan.

- Look up the project by github_repo_id + installation; unknown or disabled → 200 ignored. Draft PRs are skipped unless settings.scan_drafts.

- In one transaction: insert the scan and job, mark older queued/running scans for the same PR as superseded (the worker checks this flag between stages and stops). Return 202.

B3. Worker pipeline for a PR scan

- Mint an installation token from the App private key (in memory only, never stored or logged).

- GET /pulls/{n}/files (paginated, per_page=100). Drop removed files; for renamed, use the new path. Parse each patch into added-line sets for in_diff tagging. A missing patch (large or binary) means the file is scanned but every finding in it is tagged pre_existing-unknown, shown as in_diff=null.

- Fetch file contents at head_sha via the contents/blob API; check the reported size before download.

- Limits: ≤ 50 files scanned, ≤ 200 KB per file, ≤ 2 MB total. Over the limit → scan a prioritized subset (supported extensions first, then largest change count) and set completeness=partial with reason diff_truncated. More than 300 changed files → terminal skipped with a clear message.

- Analysis (Section 10 and Section 11), persist, then publish the PR summary comment (upsert).

B4. Edge cases

| Case | Behavior |
| --- | --- |
| Duplicate or redelivered event | Rejected by delivery_id / trigger_key uniqueness; no second scan |
| PR closed or merged while scanning | closed event sets canceled; worker stops at next stage boundary; results so far are discarded, not persisted |
| New push during a scan | Older scan becomes superseded; only the latest head SHA gets a report |
| Repository access revoked / App uninstalled | GitHub 403/404 on token or fetch → project access_lost, scan failed GITHUB_ACCESS_LOST, no retry |
| Oversized diff | Subset scan marked partial or skipped as above; PR comment states what was not scanned |
| GitHub rate limit (primary or secondary) | Honor Retry-After / x-ratelimit-reset; up to 3 attempts with backoff; if reset is > 10 min away fail GITHUB_RATE_LIMITED (manual rerun allowed) |
| GitHub 5xx or network error | 3 retries, exponential backoff with jitter, then failed GITHUB_UNAVAILABLE |
| Fork PRs | Scanned from the head repo's commit through the base repo installation token; no secrets are exposed to scanned code because nothing executes |

### Workflow C: Finding review (P0)

Statuses: open, fixed, accepted, dismissed, false_positive.

| From → To | Allowed | Notes |
| --- | --- | --- |
| open → fixed / accepted / dismissed / false_positive | Yes (user) | accepted, dismissed, false_positive require a reason (3–500 chars) |
| fixed / accepted / dismissed / false_positive → open | Yes (user) | Reopen; reason optional |
| Any other direct transition (for example dismissed → fixed) | No (409 INVALID_TRANSITION) | Reopen first; keeps history unambiguous |
| fixed → open (system) | Yes | A later succeeded scan sees the same fingerprint again |
| open → fixed (system) | P1 | Only if a later succeeded scan of the same PR/path scanned that file and the fingerprint is absent |

Rules: a reappearing dismissed, accepted or false_positive finding keeps its decision (that persistence is the point); only a new scan_findings occurrence is recorded. Every change writes an append-only finding_status_history row (from, to, actor, reason, optional scan) in the same transaction as the findings.status update. Clients send expected_status; a mismatch returns 409 so two tabs cannot silently overwrite each other. The user flow: open a finding → read evidence snippet, source badge, verification status and remediation → change status with a reason → history appears in the detail panel.

### Workflow D: Failure recovery (P0)

Terminal scan statuses: succeeded (all requested components completed), partial (usable results, but at least one requested component failed, timed out or was truncated), failed (no usable result), canceled, superseded, skipped. The UI shows "No findings" only for succeeded; partial always shows an explicit banner naming what is missing.

| Failure | Detection | Behavior | Result |
| --- | --- | --- | --- |
| Semgrep crash, timeout, or non-zero exit other than success | Subprocess exit code / timeout / unparsable JSON | Component semgrep=failed with an error code; other components continue | partial (or failed if nothing else succeeded) |
| Semgrep parse errors on individual files | errors array in JSON output | Those files marked skipped: parse_error in files_summary | partial |
| Gitleaks failure | Same as above | Component gitleaks=failed; continue | partial / failed |
| LLM unavailable, 429, 5xx, timeout | Client exception | Retry up to 2 times within a 90 s per-scan AI budget; then ai=failed | partial; deterministic findings still stored and banner says "AI review unavailable" |
| AI quota exhausted or AI disabled | Pre-check | ai=skipped with reason | succeeded if AI was not requested; partial if requested |
| Malformed or ungroundable AI output | Validation | Repair retry once; then drop invalid claims, count them in ai_reviews | succeeded if at least the call completed; rejected claims are metrics, not errors |
| Worker crash or deploy mid-scan | Job lease expires (heartbeat every 15 s, lease 60 s) | Reaper requeues up to max_attempts=3; findings are written only in the final transaction so no half-written state exists; stale temp dirs are swept on startup | Rerun clean, or failed WORKER_LOST after attempts |
| Overall scan timeout (default 8 min) | Wall-clock check between stages and subprocess kill | Persist completed components' results | partial, or failed SCAN_TIMEOUT |
| GitHub reporting fails | API error on comment upsert | Retry 3 times; record report_status=failed and sanitized error | Scan status unchanged; UI offers "Retry report" |
| Database unavailable | Connection errors | API: /readyz 503 and 503 responses; worker: reconnect with backoff, leases expire so jobs resume | No data loss |

## 8. Database schema and ER diagram

Conventions: UUID primary keys (gen_random_uuid()), timestamptz columns in UTC, enum-like fields are text with CHECK constraints (simpler Alembic migrations than native enums), all foreign keys indexed, all timestamps default to now(). Every tenant-owned row traces to projects.owner_user_id.

Entity evaluation: Repository and GitHubConnection are modeled as projects + github_installations. A single projects table (kind github or manual) lets scans and findings share one foreign key. BackgroundJob is needed (it is the queue). AIReviewMetadata is needed (cost tracking, quota, validity metrics). Tables deliberately not created: organizations/teams, audit_log (status history covers the only audited action in MVP), rules, comments, per-file scan tables (summary lives in scans.files_summary), a separate quota table (derived from ai_reviews).

### 8.1 Tables

users — purpose: identity from GitHub. Columns: id uuid PK, github_user_id bigint UNIQUE NOT NULL, github_login text NOT NULL, display_name text NULL, avatar_url text NULL, created_at, last_login_at, deleted_at NULL. No email requested or stored. Sensitive: low (public GitHub profile data). Retention: until account deletion.

user_sessions — purpose: server-side sessions. Columns: id uuid PK, user_id FK users, token_hash bytea UNIQUE NOT NULL (SHA-256 of a 32-byte random token; the raw token exists only in the cookie), created_at, expires_at, last_used_at, revoked_at NULL. Index: (user_id), (expires_at). Sensitive: yes (credential hash). Retention: purge 7 days after expiry.

github_installations — purpose: link between a user and a GitHub App installation. Columns: id uuid PK, installation_id bigint UNIQUE NOT NULL, owner_user_id FK users, account_login text, account_type text CHECK in ('User','Organization'), status text CHECK in ('active','suspended','deleted'), permissions jsonb, created_at, updated_at. Stores no tokens (installation tokens are minted on demand). Retention: until disconnected.

projects — purpose: the unit of ownership and scanning. Columns: id uuid PK, owner_user_id FK users NOT NULL, kind text CHECK in ('github','manual'), name text NOT NULL, installation_id FK github_installations NULL, github_repo_id bigint NULL, full_name text NULL, default_branch text NULL, status text CHECK in ('active','access_lost','archived'), settings jsonb (scan_drafts, ai_enabled), created_at, updated_at, deleted_at NULL. Constraints: UNIQUE (installation_id, github_repo_id) WHERE kind='github'; CHECK (kind <> 'github' OR (installation_id IS NOT NULL AND github_repo_id IS NOT NULL)). Indexes: (owner_user_id, created_at DESC).

scans — purpose: one analysis run. Columns: id uuid PK, project_id FK, created_by_user_id FK NULL, trigger text CHECK in ('manual','pull_request','rerun'), trigger_key text NOT NULL, pr_number int NULL, head_sha text NULL CHECK (head_sha ~ '^[0-9a-f]{40}$'), base_sha text NULL, pr_title varchar(200) NULL (untrusted, rendered as text), status text CHECK in ('queued','running','succeeded','partial','failed','canceled','superseded','skipped'), error_code text NULL, error_message text NULL (short, sanitized), components jsonb (per component: status, duration_ms, tool version, error_code), files_summary jsonb (path, size, sha256, language, scanned, skip_reason), counts jsonb, report_status text CHECK in ('not_applicable','pending','published','failed'), report_error text NULL, rerun_of FK scans NULL, queued_at, started_at, finished_at, duration_ms int, created_at. Constraints: UNIQUE (project_id, trigger_key). Indexes: (project_id, created_at DESC), (project_id, pr_number, head_sha), partial (status) WHERE status IN ('queued','running'). Sensitive: file paths (moderate). Retention: 180 days default (configurable), cascade-deleted with project.

jobs — purpose: queue mechanics, separate from domain state. Columns: id uuid PK, scan_id FK scans UNIQUE, type text, status text CHECK in ('queued','running','succeeded','failed','dead'), attempts int, max_attempts int DEFAULT 3, run_after timestamptz, locked_by text NULL, locked_until timestamptz NULL, payload jsonb NULL, last_error text NULL, created_at, updated_at. Index: (status, run_after). Sensitive: payload holds submitted source code → nulled on terminal status; sweeper nulls anything older than 1 hour; excluded from logs and Sentry.

findings — purpose: persistent identity of an issue within a project, so status decisions survive across scans. Columns: id uuid PK, project_id FK, fingerprint char(64) NOT NULL, rule_id text, source text CHECK in ('semgrep','gitleaks','ai'), category text, title text, file_path text (latest seen), status text CHECK in ('open','fixed','accepted','dismissed','false_positive') DEFAULT 'open', status_reason text NULL, status_updated_at, status_updated_by FK users NULL, first_seen_scan_id FK, last_seen_scan_id FK, first_seen_at, last_seen_at, created_at. Constraints: UNIQUE (project_id, fingerprint). Indexes: (project_id, status), (project_id, last_seen_at DESC), (project_id, file_path).

scan_findings — purpose: how a finding appeared in one particular scan (lines, severity, snippet). Columns: id uuid PK, scan_id FK, finding_id FK, severity text CHECK in ('critical','high','medium','low','info'), confidence text CHECK in ('high','medium','low'), verification_status text CHECK in ('scanner_detected','ai_corroborated','ai_grounded','ai_unverified'), start_line int, end_line int, snippet text (≤ 12 lines, ≤ 2,000 chars, secrets redacted), snippet_start_line int, in_diff bool NULL, description text, remediation text, references jsonb, sources jsonb (all contributing {source, rule_id} after merging), ai_assessment jsonb NULL, raw jsonb NULL (sanitized, ≤ 8 KB, never returned by the API), created_at. Constraints: UNIQUE (scan_id, finding_id). Indexes: (scan_id, severity), (finding_id).

finding_status_history — purpose: append-only audit of status changes. Columns: id uuid PK, finding_id FK, from_status text, to_status text, actor_type text CHECK in ('user','system'), actor_user_id FK NULL, reason text NULL, scan_id FK NULL, created_at. Index: (finding_id, created_at). The application has no update or delete path for this table (enforced by a test; a DB role without UPDATE/DELETE is a production hardening step).

webhook_events — purpose: idempotency and diagnostics. Columns: id uuid PK, delivery_id text UNIQUE NOT NULL, event_type text, action text NULL, github_installation_id bigint NULL, github_repo_id bigint NULL, pr_number int NULL, head_sha text NULL, outcome text CHECK in ('accepted','ignored_event','ignored_draft','no_project','error'), scan_id FK NULL, received_at. Only events with a valid signature are stored, and only the reduced fields above (not the full payload). Retention: 30 days.

ai_reviews — purpose: one row per scan with AI activity; basis for cost tracking, quotas and validity metrics. Columns: id uuid PK, scan_id FK UNIQUE, owner_user_id FK (denormalized for quota queries), provider text, model text, prompt_version text, calls int, retries int, input_tokens int, output_tokens int, latency_ms int, est_cost_usd numeric(10,6) NULL, claims_total int, claims_valid int, claims_rejected int, schema_failures int, rejections jsonb (counts per rejection reason, no code), status text, error_code text NULL, created_at. Index: (owner_user_id, created_at).

### 8.2 Relationships and how the pieces relate

A user owns many projects. A project has many scans and many findings. A scan is pinned to a trigger (a manual submission, or a PR plus head_sha). A finding is the persistent identity (by fingerprint); scan_findings records each time that finding was seen, with that scan's lines and severity. Status lives on findings (project-wide decision) and every change is in finding_status_history. Consequently the same issue seen again in the next push of a PR is one finding with two occurrences, and a dismissal made once applies to later scans. Trade-off (accepted): fingerprints include the file path, so a file rename creates a new finding.

erDiagram
  USERS ||--o{ USER_SESSIONS : "has"
  USERS ||--o{ GITHUB_INSTALLATIONS : "owns"
  USERS ||--o{ PROJECTS : "owns"
  GITHUB_INSTALLATIONS ||--o{ PROJECTS : "provides access"
  PROJECTS ||--o{ SCANS : "has"
  PROJECTS ||--o{ FINDINGS : "tracks"
  SCANS ||--|| JOBS : "queued as"
  SCANS ||--o| AI_REVIEWS : "measured by"
  SCANS ||--o{ SCAN_FINDINGS : "reports"
  FINDINGS ||--o{ SCAN_FINDINGS : "observed in"
  FINDINGS ||--o{ FINDING_STATUS_HISTORY : "logs"
  USERS ||--o{ FINDING_STATUS_HISTORY : "acts in"
  SCANS |o--o{ WEBHOOK_EVENTS : "triggered by"
  PROJECTS {
    uuid id PK
    uuid owner_user_id FK
    text kind
    bigint github_repo_id
  }
  SCANS {
    uuid id PK
    uuid project_id FK
    text trigger_key
    text head_sha
    text status
  }
  FINDINGS {
    uuid id PK
    uuid project_id FK
    char64 fingerprint
    text status
  }
  SCAN_FINDINGS {
    uuid id PK
    uuid scan_id FK
    uuid finding_id FK
    text severity
    int start_line
  }

## 9. REST API specification

Conventions. Base path /api/v1. JSON only. Auth: session cookie (HttpOnly; Secure; SameSite=Lax). State-changing requests (POST/PATCH/DELETE) additionally require an Origin header matching the configured frontend origin and the header X-Requested-With: sentinel (CSRF defense in depth). IDs are UUIDs. Validation failures return 422. Cross-tenant or missing resources return 404 (never 403, to avoid confirming existence). Rate-limited requests return 429 with Retry-After.

Error format (all endpoints):

{ "error": { "code": "VALIDATION_ERROR", "message": "Human-readable, safe message", "details": [{ "field": "files[0].path", "issue": "path_traversal" }], "request_id": "req_01H..." } }

Unhandled exceptions return 500 {code: "INTERNAL_ERROR", request_id} with no stack trace or internal message. Pagination: ?page=1&page_size=25 (max 100) returns { "items": [...], "page": 1, "page_size": 25, "total": 120 }. Sorting: ?sort=-created_at. Severity ordering is computed (critical > high > medium > low > info).

### 9.1 Authentication and user

| Method & path | Auth | Purpose and contract | Errors |
| --- | --- | --- | --- |
| GET /auth/github/login | Public | Sets signed state cookie, 302 to GitHub authorization | 429 |
| GET /auth/github/callback?code&state | Public | Verifies state, exchanges code, upserts user, creates session, 302 to /app | 400 INVALID_STATE, 502 GITHUB_UNAVAILABLE |
| POST /auth/logout | Session + CSRF | Revokes session; 204 | 401 |
| GET /me | Session | {id, github_login, display_name, avatar_url, quotas: {ai_tokens_used_today, ai_tokens_daily_limit, manual_scans_remaining_this_hour}} | 401 |

### 9.2 GitHub connection and projects

| Method & path | Auth | Purpose and contract | Errors |
| --- | --- | --- | --- |
| GET /github/install-url | Session | {url} with signed state (10 min) | 401 |
| GET /github/install/callback?installation_id&code&state | Session | Verifies state and installation membership, upserts installation, 302 to /app/repositories | 400 INVALID_STATE, 403 INSTALLATION_NOT_OWNED |
| GET /github/installations/{installation_id}/repositories | Session | Live list of accessible repos [{github_repo_id, full_name, private, registered}] | 404, 502 |
| GET /projects | Session | Paginated {id, kind, name, full_name, status, last_scan: {id, status, finished_at} or null, open_counts: {critical, high, medium, low, info}} | 401 |
| POST /projects | Session + CSRF | Body {kind:"github", installation_id, github_repo_id} or {kind:"manual", name}. Verifies ownership and access with GitHub. 201 project | 404, 409 ALREADY_REGISTERED, 422 |
| GET /projects/{id} | Session | Project detail incl. settings | 404 |
| PATCH /projects/{id} | Session + CSRF | Body {settings: {scan_drafts?, ai_enabled?}, name?} | 404, 422 |
| DELETE /projects/{id} (P1) | Session + CSRF | Deletes project and cascaded data; 204 | 404 |
| GET /projects/{id}/summary | Session | {open_by_severity, status_counts, scans_last_30d: {succeeded, partial, failed}, median_scan_duration_ms, new_vs_resolved_by_week: [{week, new, resolved}], ai: {claims_valid_rate}} computed from stored rows (see Section 13) | 404 |

### 9.3 Scans

| Method & path | Auth | Purpose and contract | Errors |
| --- | --- | --- | --- |
| POST /projects/{id}/scans/manual | Session + CSRF | Body {files: [{path, content}], run_ai: bool}. Validation per Workflow A. 202 {id, status:"queued", status_url} | 404, 413 PAYLOAD_TOO_LARGE, 422, 429 RATE_LIMITED |
| GET /projects/{id}/scans | Session | Paginated scan summaries; filters status, trigger, pr_number | 404 |
| GET /scans/{id} | Session | {id, project_id, trigger, status, pr: {number, head_sha, title} or null, components, files_summary, counts, report_status, error: {code, message} or null, queued_at, started_at, finished_at, duration_ms} | 404 |
| POST /scans/{id}/cancel | Session + CSRF | Cancels queued/running scan; 202 | 404, 409 NOT_CANCELABLE |
| POST /scans/{id}/rerun | Session + CSRF | Creates a new scan with trigger=rerun (GitHub scans re-fetch at the same SHA; manual scans cannot be rerun after payload purge) | 404, 409 PAYLOAD_EXPIRED, 429 |
| GET /scans/{id}/findings | Session | Paginated occurrences. Filters: severity, source, verification_status, status, in_diff, category, file_path_prefix, q (title contains, ≤ 100 chars). Item: {finding_id, title, rule_id, source, category, severity, confidence, verification_status, status, file_path, start_line, end_line, in_diff} | 404, 422 |
| POST /scans/{id}/report | Session + CSRF | Publishes or retries the PR summary comment; 202 {report_status} | 404, 409 NOT_A_PR_SCAN, 409 SCAN_NOT_TERMINAL |

### 9.4 Findings

| Method & path | Auth | Purpose and contract | Errors |
| --- | --- | --- | --- |
| GET /projects/{id}/findings | Session | Persistent findings list; filters status, severity, source, q | 404 |
| GET /findings/{id}?scan_id= | Session | Full detail: {id, title, rule_id, source, category, status, status_reason, occurrence: {scan_id, severity, confidence, verification_status, file_path, start_line, end_line, snippet, snippet_start_line, in_diff, description, remediation, references, sources, ai_assessment}, occurrences_count, first_seen_at, last_seen_at}. occurrence defaults to the latest | 404 |
| PATCH /findings/{id}/status | Session + CSRF | Body {status, reason?, expected_status?}. Validates the transition table; reason required for accepted/dismissed/false_positive. 200 updated finding | 404, 409 INVALID_TRANSITION / STALE_STATUS, 422 |
| GET /findings/{id}/history | Session | Paginated history [{from_status, to_status, actor_type, actor_login, reason, created_at}] | 404 |

### 9.5 Webhook and health

| Method & path | Auth | Purpose and contract | Errors |
| --- | --- | --- | --- |
| POST /webhooks/github | HMAC signature (no session) | Headers X-GitHub-Event, X-GitHub-Delivery, X-Hub-Signature-256. Responses: 202 {status:"accepted", scan_id}, 200 {status:"ignored"¦"duplicate"} | 401 INVALID_SIGNATURE, 413, 400 |
| GET /healthz | Public | Liveness only, no dependency checks: {status:"ok"} | n/a |
| GET /readyz | Public | Database reachable and migrations at head: {status:"ready"} or 503 {status:"not_ready"} with no internal detail | 503 |

### 9.6 Response safety rules

- No endpoint returns full file contents; snippet is capped at 12 lines and is already redacted.

- raw scanner output, installation tokens, secrets and internal exception text are never serialized (response models are explicit Pydantic schemas with extra="forbid"; ORM objects are never returned directly).

- All user-controlled strings (paths, titles, snippets, AI text) are returned as plain text with Content-Type: application/json; the frontend renders them as text nodes only.

- Rate limits (per user, in-process token bucket for a single API instance; move to a shared store if scaled): general 120 requests/min, manual scan creation 10/hour, reruns 10/hour, status changes 60/min; webhook endpoint limited per source IP at the proxy after signature check cost is bounded by the 2 MB body cap.

## 10. Analysis engine design

### 10.1 Supported languages and file handling

| Language | Extensions | Engine | Priority |
| --- | --- | --- | --- |
| Python | .py | Semgrep (own rules); Bandit optional | P0 (Bandit P1) |
| JavaScript / TypeScript | .js .jsx .ts .tsx .mjs .cjs | Semgrep (own rules) | P0 |
| Config files (secret scanning only) | .env .json .yaml .yml .toml .ini .cfg .properties .sh .txt | Gitleaks | P0 |
| Everything else | any | Not scanned; recorded in files_summary with skip_reason | n/a |

Changed-file selection (PR): include added, modified, renamed (new path); exclude removed. Always exclude: node_modules/, vendor/, dist/, build/, .git/, *.min.js, *.map, lockfiles, binary files (NUL byte in first 8 KB), and files flagged minified_or_generated (any line over 5,000 characters). Test files are scanned; no special treatment in MVP. Every excluded file still appears in files_summary so "not scanned" is never invisible.

### 10.2 Diff parsing and line mapping

Parse each GitHub patch (unified diff, hunks only) into added_lines: set[int] of new-file line numbers. Algorithm: for each hunk header @@ -a,b +c,d @@ set new_line = c; for each hunk body line: + adds new_line to the set and increments it; a space (context) increments it; - does not touch new_line; \ No newline at end of file is ignored. Treat only lines inside a hunk as body (a body line whose content begins with ++ is still an added line, not a file header). A finding is in_diff=true if its [start_line, end_line] intersects added_lines, false if the file has a patch but no intersection, and null if no patch was available. Required unit fixtures: multiple hunks, CRLF, no trailing newline, rename with edits, added file, hunk at line 1, patch absent.

### 10.3 Scanner invocation (all P0)

Files are written to /tmp/sentinel/{scan_id}-{attempt_uuid}/src/f0001.py (generated names; a mapping dict translates back to the user's path). Flags below must be verified against the pinned tool versions' --help [ASSUMPTION].

- Semgrep: semgrep scan --config /app/rules/semgrep --json --metrics=off --disable-version-check --no-git-ignore --timeout 10 --max-target-bytes 1000000 --jobs 1 --quiet /tmp/.../src. Rules are vendored in the repository and loaded from disk only (no registry fetch at runtime: no outbound dependency, no rule-supply-chain surprise). Do not use the rule-snippet text from Semgrep's output (the OSS CLI can return placeholder text for extra.lines [ASSUMPTION]); build every snippet from Sentinel's own copy of the file using the reported line numbers.

- Gitleaks: gitleaks dir /tmp/.../src --no-banner --redact --report-format json --report-path /tmp/.../gl.json. Exit codes 0 (clean) and 1 (leaks found) are success; anything else is a failure [ASSUMPTION: confirm exit-code semantics and the dir subcommand for the pinned version].

- Process constraints: subprocess.run([...], shell=False, stdin=DEVNULL, cwd=workdir, env={minimal PATH, HOME=workdir}), new session so the whole process group can be killed on timeout; per-tool wall-clock timeout (Semgrep 120 s, Gitleaks 60 s); POSIX setrlimit for CPU time, address space (about 2 GiB), open files, process count, and max file size; stdout/stderr capped at 10 MB. Container runs as a non-root user with a read-only root filesystem except /tmp (tmpfs), no Docker socket, dropped capabilities.

- Rule governance: the starter ruleset is a small, self-authored set (about 20–30 rules, listed below). Every rule MUST carry metadata: {category, cwe, owasp, severity, confidence, remediation}; a CI test lints that metadata. License caution [ASSUMPTION]: verify the license of any third-party rules before vendoring them; third-party rule collections may restrict use inside a hosted service.

- Starter rule coverage: Python — eval/exec on non-literals, subprocess with shell=True and non-literal input, os.system, pickle.loads, yaml.load without a safe loader, SQL built by string concatenation or f-strings passed to execute, MD5/SHA-1 used for passwords, requests with verify=False, Flask debug=True, tempfile.mktemp. JS/TS — eval/new Function, child_process.exec with non-literals, innerHTML/dangerouslySetInnerHTML with non-literals, document.write, SQL built by concatenation or template literals, rejectUnauthorized: false, user-controlled path passed to fs readers, Math.random for tokens, JWT verification disabled.

### 10.4 Secret detection without disclosing secrets

- Never copy Match, Secret or Line fields from Gitleaks output into any Sentinel structure.

- Build the snippet from the file; replace the secret span (from the reported start/end columns) with [REDACTED:{rule_id}]. If columns are missing, redact the whole value portion of the line.

- The fingerprint anchor for a secret is an HMAC-SHA256 of the secret value keyed by a server-side FINGERPRINT_KEY (so the stored identity cannot be reversed or compared offline without the key).

- A global redactor (regexes for provider key prefixes, -----BEGIN ... PRIVATE KEY----- blocks, JWT-shaped strings, and key|secret|token|password = "long value") runs over every string before it is stored, logged, sent to the LLM, or posted to GitHub.

- Reports say "a secret matching rule X was detected at path:line" and recommend rotation, never revealing the value.

### 10.5 Canonical finding schema

| Field | Type | Required | Rules |
| --- | --- | --- | --- |
| rule_id | string | Yes | Scanner rule ID, or sentinel.ai.{category} |
| source | enum semgrep, gitleaks, ai | Yes | Primary originating source |
| sources | array of {source, rule_id} | Yes | All contributing sources after merge |
| category | enum | Yes | injection, xss, path_traversal, hardcoded_secret, crypto, deserialization, ssrf, authn_authz, insecure_config, data_exposure, logic_bug, error_handling, other |
| title | string ≤ 120 | Yes | Plain text |
| description | string ≤ 1,000 | Yes | Plain text; AI text is labeled AI-generated in the UI |
| severity | enum critical, high, medium, low, info | Yes | Impact if the issue is real (Section 10.8) |
| confidence | enum high, medium, low | Yes | Likelihood the finding is real and not a false positive |
| verification_status | enum | Yes | scanner_detected, ai_corroborated, ai_grounded (ai_unverified is reserved and never stored in MVP) |
| file_path | string | Yes | Must be in the scan's file set; model output cannot introduce paths |
| start_line, end_line | int ≥ 1 | Yes | Validated against the actual file; end_line ≥ start_line |
| snippet | string ≤ 2,000 chars, ≤ 12 lines | Yes | Extracted by Sentinel from the real file; redacted |
| remediation | string ≤ 1,000 | Yes | Rule metadata for scanners; AI text (labeled) for AI findings |
| references | array of {type, id, url} | No | Only generated from an allow-listed CWE/OWASP map; never model-authored |
| in_diff | bool or null | Yes (nullable) | Computed from the diff |
| fingerprint | char(64) | Yes | Section 10.6 |
| ai_assessment | object | No | Triage verdict and rationale on scanner findings; provenance for AI findings |
| raw | object | No | Sanitized, ≤ 8 KB, internal only |

Evidence rule: a finding with no Sentinel-extracted snippet or with unverifiable file/line is not stored.

### 10.6 Fingerprints and deduplication

Goal: the same issue across scans keeps its identity, while different issues are never merged.

norm      = collapse all whitespace in lines[start_line..end_line] of the actual file
anchor    = hex(sha256(norm))[:16]            (secrets: hex(hmac_sha256(FINGERPRINT_KEY, secret_value))[:16])
rule_key  = rule_id                           (AI findings: "ai:" + category)
occ       = zero-based index among findings in the same scan sharing (rule_key, file, anchor), ordered by start_line
fingerprint = sha256("v1|" + rule_key + "|" + normalized_path + "|" + anchor + "|" + occ)

- Line numbers are excluded, so unrelated edits above a finding do not change its identity. Editing the flagged lines produces a new fingerprint (intentional: the code changed, so a human should look again).

- Two different rules on the same line stay separate (different rule_key). Two identical lines in one file stay separate (occ). File renames create new findings (documented limitation).

- Cross-source merge: an AI claim merges into a scanner finding only if same file, line ranges overlap (or are within 2 lines), and the categories are compatible per a fixed mapping table. The scanner finding stays primary, gains verification_status=ai_corroborated and the AI explanation in ai_assessment; severity and confidence are never raised by the AI.

- Two AI claims overlapping in the same file and category collapse to the higher-confidence one.

- Version the scheme (v1); any change ships with a migration plan.

### 10.7 Verification status semantics

| Status | Meaning | UI wording |
| --- | --- | --- |
| scanner_detected | A deterministic rule matched. Exploitability is not proven. | "Detected by rule" |
| ai_corroborated | Scanner match plus an AI claim grounded at the same location | "Detected by rule · AI agrees" |
| ai_grounded | AI claim whose quoted evidence was found at the cited lines. The vulnerability claim itself is unverified. | "AI suspicion (evidence located)" |

No status means "confirmed vulnerability". The word "confirmed" never appears in product copy except in a human-set status (fixed).

### 10.8 Severity versus confidence

Severity answers how bad if real; confidence answers how likely is it real. They are independent fields and the UI sorts by severity first, then confidence.

| Severity | Definition (MVP policy) |
| --- | --- |
| critical | Likely remote code execution or exposure of live-looking cloud/provider credentials or private keys |
| high | Injection, authentication/authorization bypass patterns, hardcoded credentials, unsafe deserialization of external data |
| medium | Weak crypto use, disabled TLS verification, path handling risks, XSS sinks needing further conditions |
| low | Hardening issues, debug flags, weak randomness for non-secret uses |
| info | Observations and code-quality notes |

Deterministic severity and confidence come from rule metadata. AI-only findings are capped at medium severity and medium confidence; the cap is recorded in raw.capped_from. Gitleaks: provider-specific prefixed tokens and private keys → confidence high; generic entropy matches → confidence medium.

### 10.9 Remediation guidance

Scanner findings use the rule's metadata.remediation (author-written, safe, reviewed). AI findings carry model-written remediation text that passes the output sanitizer and is always labeled AI-generated. Remediation never contains executable commands for the user's repository.

### 10.10 Incomplete scans

Per-component results are recorded in scans.components (for example {"semgrep": {"status": "ok", "duration_ms": 4120, "version": "..."}, "gitleaks": {...}, "ai": {"status": "partial", "files_ok": 4, "files_failed": 1}}). The final status is computed by one pure function, compute_scan_status(components, files_summary), covered by table-driven unit tests, implementing Workflow D.

## 11. AI review architecture

### 11.1 Principle

The LLM is an untrusted analysis component. It has no tools, no network access, no credentials, no ability to modify state. Its text is a set of claims that the backend verifies against ground truth, and only validated claims are stored.

### 11.2 What the model receives

One call per selected file. The user message contains: the file's relative path (sanitized and length-limited, passed as a JSON string value), the code window with each line prefixed by its true line number (L123| code), a list of scanner findings for that file as opaque references (S1: rule title, lines 40–42; titles come from Sentinel's own rules), and the in_diff line ranges. The window is the changed hunks plus about 30 lines of context, or the whole file if under 300 lines. Secrets are redacted before sending. Nothing else is sent: no repository name, user identity, tokens, or other files. Cross-file reasoning is out of MVP scope and documented as a limitation.

### 11.3 File selection and token management

- Rank eligible files by a risk score: scanner hits (weight 3), security-sensitive path keywords such as auth, login, session, token, crypto, sql, query, exec, shell, upload, redirect, admin, payment (weight 2), amount of changed code (weight 1). Review the top 6 files.

- Per call: input cap about 6,000 tokens, estimated as chars / 3.5 before sending; oversize windows are trimmed to hunks only, then truncated, with a truncated flag in ai_reviews. Per scan: ≤ 8 calls and ≤ 40,000 input tokens in total. Output cap about 1,500 tokens per call.

- The model never sees an entire large diff in one request: bounded windows keep latency, cost and failure blast radius predictable.

- Defaults above are starting points to tune against the evaluation set, not measured results.

### 11.4 Structured response schema (Pydantic, extra="forbid")

AIFileReview {
  findings: list[AIFinding]            # max 10
  scanner_triage: list[Triage]
}
AIFinding {
  category: enum(Section 10.5 categories except hardcoded_secret)
  title: str (<=120)   description: str (<=800)   remediation: str (<=800)
  severity_suggested: enum(low, medium, high)   confidence: enum(low, medium)
  start_line: int      end_line: int
  evidence_quote: str (<=400)    cwe_id: int | null
}
Triage { scanner_ref: str, verdict: enum(likely_true_positive, likely_false_positive, uncertain), rationale: str (<=300) }

The model is not asked for file paths, URLs, rule IDs, fingerprints or references. Use provider-native structured output or forced tool-use with this JSON Schema; always re-validate server-side because provider enforcement is not a trust boundary.

### 11.5 Validation and grounding pipeline

- Parse JSON and validate strictly against the schema. Failure → one repair attempt (error summary lists field names only), then the file is counted as schema_failure.

- scanner_ref values must be among the references supplied; unknown refs are dropped and counted.

- Line range must lie inside the lines actually shown to the model and inside the file; span ≤ 40 lines.

- Evidence grounding: whitespace-normalize evidence_quote and the actual text of [start-1, end+1]. The quote (at least 8 non-whitespace characters) must be a substring. If not, search the shown window; if exactly one match exists within ±10 lines, relocate the claim to the real lines (counted as relocated); otherwise reject (ungrounded).

- cwe_id must exist in a local allowlist; Sentinel generates the reference URL itself. Unknown CWE → omit the reference, keep the finding.

- Reject AI claims of category hardcoded_secret (Gitleaks owns that) and claims on lines unreachable from the supplied window.

- Sanitize every text field: strip control characters; remove markdown images, links, autolinks and HTML (prevents data-exfiltration beacons and phishing in PR comments); run the secret redactor.

- Apply caps (Section 10.8), compute in_diff, extract the snippet from the real file, compute the fingerprint, then merge with scanner findings.

- Triage verdicts are stored only as annotations (ai_assessment). A verdict of likely_false_positive never hides, downgrades or auto-dismisses a deterministic finding; it displays as a hint.

- Persist counters in ai_reviews: claims_total, claims_valid, claims_rejected and rejections by reason.

### 11.6 Timeouts, retries, errors

Per-call timeout 30 s; at most 2 retries on timeout, 429 or 5xx with exponential backoff and jitter (honoring Retry-After); total AI budget per scan 90 s; at most 1 repair retry per file for schema failures. Responses with refusals, empty bodies, or unsupported structure count as schema_failure. Context-length errors trim the window once, then fail that file. AI failures follow Workflow D (partial).

### 11.7 Prompt-injection defense: mitigations versus boundaries

| Layer | Type | What it does | Can it fail? |
| --- | --- | --- | --- |
| Fixed system prompt with no user-controlled text; code placed only in the user turn inside random-nonce delimiters (<code_ab12...>); instruction that content is data | Mitigation | Lowers injection success rate | Yes. A system prompt alone does not make untrusted code safe |
| Strip or escape any occurrence of the nonce or delimiter-like tags inside source | Mitigation | Prevents trivial delimiter breakout | Yes |
| Heuristic detector for instruction-like comments ("ignore previous instructions", "you are now", fake system tags) | Mitigation / signal | Sets injection_suspected on the scan and shows a banner (P1) | Yes (evadable) |
| Model has no tools, no network, no credentials, no memory | Boundary | A compromised model cannot act on anything | No (by construction) |
| Strict schema plus server-side re-validation | Boundary | Model can only emit claims of a fixed shape | No |
| Grounding: claims must match real code and real lines | Boundary | Invented locations and evidence are discarded | No |
| Severity/confidence caps; AI cannot modify or suppress deterministic findings | Boundary | Limits impact of manipulated output | No |
| Output sanitization; AI text rendered as inert text; PR comment built from templates | Boundary | Blocks XSS, links, image beacons | No (if tested) |

Residual risk (accepted and stated): a malicious repository can still steer the model into omitting real issues (false negatives), adding spurious low-severity findings, or writing misleading remediation prose. This is why deterministic findings never depend on the AI and AI output is always labeled.

### 11.8 API key management, logging and privacy

- The LLM key is read once from an environment secret into a SecretStr; never stored in the database, logged, returned by an API or sent to the browser. Separate keys for development and production; spending limit configured in the provider console; rotate on suspicion and every 90 days.

- Log metadata only: scan ID, model, token counts, latency, counters, rejection reasons. Prompts, code and completions are never logged. A development-only AI_DEBUG_LOG flag exists and startup fails if it is set in production.

- AI review is opt-in per GitHub project (default off) and an explicit toggle on manual scans, with copy stating that excerpts of changed files are sent to the configured provider. Verify the provider's data-retention and training terms for the chosen plan before sending any private code [ASSUMPTION].

### 11.9 Cost controls and quotas

Pre-flight token estimate against AI_DAILY_TOKEN_LIMIT_PER_USER (summed from ai_reviews), per-scan caps (Section 11.3), a global AI_DAILY_TOKEN_CAP and a kill switch AI_ENABLED. Estimated cost uses a price table in configuration [ASSUMPTION: fill from the provider's current published pricing; do not hard-code]. GET /me exposes remaining quota. Quota exhaustion yields ai=skipped (quota) and a partial scan with a clear message.

### 11.10 Evaluating AI findings

The harness (Section 14) runs each configuration (scanner only; scanner + AI) over the labeled corpus, repeats AI runs 3 times and reports ranges because outputs are non-deterministic. AI-specific metrics: schema validity after at most one repair, claim validity rate (claims_valid / claims_total), relocation rate, precision and recall of AI-only claims against labels, and harmful triage rate (how often the model labels a known true positive as likely_false_positive). CI uses recorded responses (record/replay fixtures keyed by prompt hash) so it needs no live API key and is deterministic.

## 12. Security threat model

### 12.1 Assets and trust boundaries

Assets: A1 users' source code (at rest briefly, in transit to scanners and LLM); A2 GitHub App private key and webhook secret; A3 installation tokens; A4 LLM API key; A5 user sessions; A6 findings (vulnerability details are themselves sensitive); A7 database; A8 availability and LLM budget. Boundaries: the six listed in Section 5.4. All source content, filenames, PR titles, comments and AI output are untrusted.

### 12.2 Threats, mitigations and risk matrix

| ID | Threat | Mitigations (MVP minimum) | Residual risk | Sev | Likelihood | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| T1 | Exposed secrets: in scanned code, or leaked via logs, DB, reports, LLM prompts | Redaction on every output path (Section 10.4); HMAC anchors; metadata-only logging; secrets only in platform secret store; pre-commit and CI secret scanning | Novel secret formats escape redaction | High | Medium | P0 |
| T2 | Malicious repository contents attacking the scanner (parser bugs, regex or memory bombs) | Never execute code; only changed files fetched; rlimits, timeouts, size caps; non-root, read-only container; pinned and updated tool versions | Scanner 0-day in a shared worker | High | Low | P0 |
| T3 | Prompt injection via comments, strings, filenames | Section 11.7: no tools, schema, grounding, caps, sanitized output | Omitted findings, misleading text | Medium | High | P0 |
| T4 | Cross-user access, insecure direct object references | Every query scoped through projects.owner_user_id; one get_owned_* dependency per resource; UUID IDs; 404 for foreign resources; mandatory isolation tests for every endpoint | Developer adds an endpoint and skips the dependency (mitigated by a route-inventory test) | High | Medium | P0 |
| T5 | Forged or replayed webhooks | HMAC-SHA256 on raw body, constant-time compare, unique delivery_id, (project, pr, head_sha) idempotency, body cap | A leaked webhook secret allows forgery (rotation runbook) | High | Low | P0 |
| T6 | GitHub token theft, excessive permissions | GitHub App with minimal permissions (Metadata read, Contents read, Pull requests read and write); installation tokens minted per scan, memory only; user tokens discarded after login/install; private key only in env secret | Key exposure on host compromise (rotate key) | High | Low | P0 |
| T7 | SSRF and unsafe outbound requests | No user-supplied URLs are ever fetched; outbound hosts allow-listed (api.github.com, LLM host, Sentry); file contents fetched via blob/contents API, never via download_url from payloads; redirects disabled; timeouts on all clients | Allow-list drift | Medium | Low | P0 |
| T8 | Path traversal, malicious filenames | Path validation (Workflow A); filesystem names are generated, user paths are labels only; .., absolute paths, NUL, backslashes rejected | Unicode edge cases (NFC normalization plus tests) | High | Low | P0 |
| T9 | Oversized files, decompression and parser abuse | Per-file, per-scan and request size caps; no archives accepted or unpacked; minified-file skip | Slow-regex rules (per-file timeout) | Medium | Medium | P0 |
| T10 | Resource exhaustion, denial of service | Rate limits; queue depth cap per user (≤ 3 active scans); worker concurrency 1–2; job lease and reaper; scan wall-clock limit | Distributed abuse on a single small VM | Medium | Medium | P0 |
| T11 | SQL injection, unsafe serialization | SQLAlchemy parameterized queries only; CI lint banning raw f-string SQL; JSON only, no pickle, yaml.safe_load; Pydantic validation | Low | High | Low | P0 |
| T12 | Stored XSS via snippets, titles, PR titles, AI text | React text-node rendering only; no dangerouslySetInnerHTML; strict CSP (no inline scripts); AI text stripped of HTML/markdown links | Markdown rendering added later (must be sanitized) | High | Medium | P0 |
| T13 | LLM data leakage and runaway cost | Opt-in AI; data minimization; redaction; quotas and caps; kill switch; provider spend limit | Provider-side retention | Medium | Medium | P0 |
| T14 | Dependency and supply-chain vulnerabilities (including scanner binaries and rules) | Lockfiles, Dependabot, pip-audit and npm audit in CI, pinned scanner versions with checksum verification in the Dockerfile, vendored reviewed rules | New CVE between audits | Medium | Medium | P0 |
| T15 | Insecure logging | Structured logs through a redacting filter; never log request bodies, payloads, prompts or tokens; Sentry before_send scrubbing | Redactor misses a pattern | Medium | Medium | P0 |
| T16 | Unauthorized GitHub comments or writes | Only comment on PRs of registered projects owned by the installing user; one upserted comment identified by a hidden marker; content built from templates; no other write endpoints used | App permission creep | Medium | Low | P0 |
| T17 | Session theft, CSRF | HttpOnly Secure SameSite=Lax cookies, hashed server-side tokens, expiry and revocation, Origin and custom-header checks, CSP, same-origin deployment | XSS elsewhere defeats CSRF defenses | High | Low | P0 |
| T18 | Data exfiltration through rendered PR comments (image or link beacons from AI text) | Strip links, images and HTML from AI text; code-fence snippets; templates only | Low | Medium | Low | P0 |
| T19 | Stale access after uninstall or removed repository | Handle installation and installation_repositories events; mark access_lost; stop scanning | Missed event (periodic reconciliation, P1) | Medium | Medium | P1 |
| T20 | Findings (vulnerability data) leaked through backups or support access | Encrypted managed backups; no staff browsing of tenant data; retention limits | Operator access | Medium | Low | P1 |

### 12.3 Minimum secure defaults

- Response headers: Content-Security-Policy: default-src 'self'; script-src 'self'; object-src 'none'; base-uri 'none'; frame-ancestors 'none', Strict-Transport-Security, X-Content-Type-Options: nosniff, Referrer-Policy: no-referrer. CORS disabled (same-origin).

- Application database role is not a superuser and cannot alter schema (migrations run with a separate role); TLS to the database.

- Timeouts on every outbound HTTP client (connect 5 s, read 30 s); no redirects followed except documented cases.

- Dangerous features that must not be built: executing submitted code, running repository scripts or build tools, installing packages from scanned repositories, fetching URLs found in source, rendering untrusted HTML or markdown.

- A route-inventory test fails the build if any endpoint lacks an auth dependency or is not on an explicit public allow-list.